24/1

basic setup was done today of installing inventory on both my desktop and a laptop.

Problems

solutions

laptop

- Initially ubunto was unable to detect my SSDI laptop due to raid  being enabled in the BIOS settings. Simply raid the BIOS settings fixed this problem but did require the wiping of the SSD drive meaning there is currently not a Windows installation on a laptop

- secondly inventory was unable to install fully on a laptop due to acpi conflict. This was fixed by during boot pressing e and adding acpi=off after quiet splash

- https://askubuntu.com/questions/861743/installation-of-ubuntu-16-04-from-a-usb-drive-freezes

Desktop

•	installing inventory went off without a hitch with Ubuntu installer creating a separate partition for itself on the SSD this did however result in corruption of my windows account

to resolve this and new account was created and basic functionality transferred to the new account the old account was then deleted

25/1

setup the software drivers for the connect using the following tutorial (link). The point cloud it was then able to be saved to a file.  Programmers and also created to take 50 snapshots of the death depth map and average them out using the mean average. Work was also done in looking into how to generate a point cloud from a 3-D model generated by a slicing software. I also found a website that offered our solution to performing operations point cloud inside a relatively convenient package. Downside is that all and c++ and the Peyton wrapper is not currently compatible with inventory only Windows.

Set up klinect software

https://naman5.wordpress.com/2014/06/24/experimenting-with-kinect-using-opencv-python-and-open-kinect-libfreenect/

how mesh store data

Problems

Solutions

It turns out the regular something called an IR shadow in which a duplicate of an object is created. This is caused by the fact that IR projection matrix projected out into the world the sense debt can be blocked by objects resulting in the camera not being able to see any dots in a certain region resulting in asset value being returned with the current form of image capture using an image it looks like a separate shadow of the object.

The only real solution I found this problem it to remove the shadow from the depth map. The shadow intensity is directly proportional to the coarseness of the sensor to the desired object but even at a significant range of the shadow is still present

It turns out the scanning data received by the Kinect sensor is not a perfect image and has some fluttering and fluctuation on the outer edges of shapes especially those that have complex surfaces such as a ball of wires.

To solve this program was created averages out a pixel intensity a more sophisticated approach is recommended as this could pose significant problems in comparing a virtual model with a realistic model.

Ply to point cloud

https://medium.com/@daviddelaiglesiacastro/3d-point-cloud-generation-from-3d-triangular-mesh-bbb602ecf238

It turns out that generating a point cloud is a relatively simplistic task but is full of potential problems. Sampling of a mesh which is the most popular output format for virtually all 3-D models can result in a point cloud. But a relatively sophisticated algorithm is needed to correctly create the point cloud from the mesh due to the way that meshes store information on the shape and simply asking for the average of all points across the mesh results in a high concentration in areas of high complexity within a shape.

https://en.wikipedia.org/wiki/File:Mesh_overview.svg

A few useful links were found in how to convert these meshes into point clouds but again questions about the final results of the point cloud are questionable

Decisions that need made

The decision is made here on whether or not to look into following tutorial guide into how to turn our meshes into point clouds or to whether performer own analysis and generator program that is capable of generating point clouds from decode

26/01

For today I decided to focus on the principle of creating a point cloud from the decode by myself this reduces dependency on external libraries that may have negative influences than not aware of as well as personally being easier to visualise.

I then created a program that is capable of measuring two points to determine what the smallest distance of movement is conducted in the bar test this distance was.

The result was 0.016031219541872845mm on one of the curves at the end of the bar

As well as fixing some minor bugs in the code to do with dealing with situations whereby the printer would be simply moving in the Z axes resulting in invisible line that not present in my 2-D representation of the G code.

My plan is for the sequel to point cloud program is the court will simply take every line and move along said line recording the points present on that line at 1 mm intervals if the line as below as to be smaller than 1 mm it will simply take the start and end point and save them points. This could still need to be implemented and it could prove that a smaller interval sampling is needed when looking along the line.

27/1

today I successfully completed my work on the Jeep record to point cloud program is capable of generating a point cloud that reasonably resembles the object even with relatively small details. I’m not worried about the lack of detail that the point cloud contains as it is unlikely the connect will be able to capture any fine details either. To capture more detail all woman need to do is decrease the steps are taken in the for loop that goes through the G chord lines to create points.

Suggested solution

Problems

The program that creates the point cloud from decode at present does not take into account situations with a printhead is simply just moving to a new location and is not actually depositing material. Meaning there are situations when lines are created across the model that are not actually trying to be printed in real life.

Improve the filtering, G chord processing part of my application to remove all G code that does not involve the depositing of material

There also exists the creation of unusual points around the model in the visualisation of the point cloud.

Create a program that looks for points that are completely separate from the rest of the main body

or that are not close to a significant quantity of points

28/1

continuing on from yesterday’s worker program was created the isolated individual groups of points this truth proved to be a very difficult task as firstly the program initially performed a surgeon said a certain radius but defining the exact radius prove problematic. So instead I’m using the Matlab plot function to plot all the points so I can look at the grid and approximate the position of the problematic points.

A bug was also discovered in the point generation part of the code whereby the two points defined by the program to search between with previous strategy beating to round down the X1 point roundup next to point proved to be an ineffective solution as it resulted in negative numbers as there were certain lines in the G chord that they quickly became negative so going slightly to the left of the X1 point resulted in huge negative values.

Further modifications to the code were also conducted with the removal of the random points that were caused by a domain while loop in the code that looks along the line to generate points going slightly past the end point due to the fact that while loop only checks for the condition at the start of the loop and any changes to make the variable does not result in an early exit.

A simple filter was also implemented with the same basic principles of the cold start problem whereby the printhead needed moved into the correct position. This solution now also makes the calls are problem redundant and the code are necessary.

At this time it is considered a good idea to re-design the code into a more manageable format as the current format is full of redundant cord and a bit of spaghetti code which is prove problematic in the future.

At present the code seems to provide a very good conversion from G code into a point cloud in two dimensions work on the three-dimensional point cloud  still needs to be developed.

Problem

Solution

Negative positional values were given in the point cloud that I generated

instead of using a round down strategy for X1 roundup strategy for X2 of while loop was instead used allowed for a simple iteration whereby X1 is increased gradually until it becomes greater than x2 this resulted in no more negative values

The move commands that were present in the G chord would

cause the program to include them as part of the model when in fact they were simply the printhead moving to a new location and not actually depositing filament.

A new filter was added that allowed the removal of all move commands while simultaneously preserving the model as they could not simply just be removed but required that the endpoint of of simple move command still be processed at the start point of a filament deposit.

Random points being generated  from the conversion of the G chord to the  point cloud

A slight modification into how one one of the four loops operate and slight redesign as explained above

1/02

Work was done in looking into how to visualise a 3-D point cloud that we are generating. Initial the Matlab plot function does offer a 3-D virtualisation of points with rotation but sadly has too much overhead and resulted in a virtually unusable plot or snapshot of a single angle with possible any attempts to rotate the image resulted in severe lag and jumping around of the image. Instead the open3d library was used allowed for the generation of 3-D graphics and easily handles the requirements for displaying a large quantity of point clouds.  I also began rewriting the code that creates the point cloud as I feel in its current form it is very confusing full of unused functions and hard to follow. Sadly though I discovered that the new version that implemented produces a different set of results and further debugging is needed on the new version.  As point seem to be missed in the new version and other points and to randomly end added. Additionally the new version of the G chord to point cloud now is capable of turning the entire G chord into a three-dimensional point cloud where the old version could only handle to 2d

Problem

Solution

The code was currently unreadable

the court is rewriting using classes and functions to make it more legible with encapsulation of variables

the code only generated for a point cloud one layer at a time

additional chord was added the alleged the processing of 3d

there was no 3-D virtualisation of the code

a library was found offered 3-D virtualisation

The Matlab function was unable to display a large quantity of points efficiently

a more efficient libraries found offered 3-D virtualization in this case the open 3-D library

The new version of the code did not provide the same results as the old version with the old version providing a more correct point cloud.

02/02

Today all bugs were fixed in the G chord to point cloud converter with a note providing a much more satisfying result is still the question of the weird missing points in the smaller sections where vertical lines are present but this seems to mitigate it with increased sample size perhaps dynamic sample sizing is needed but at this time I am sufficiently happy with the detail and quality of the point cloud being generated.

Work was also done in setting up multiple Kinect sensors to run and take multiple images of an object or some unusual reason only one USB port on a computer will allow a connection to our Kinect sensor that being the one on the front panel none of the back ports would allow for connection to one of the sensor. Some could also added that allowed for virtualisation of the point cloud generated by the Xbox sensor into the same point cloud virtual stagnation that we are using for our point cloud that is made up from the G  code. From this it is clear that some level of sanitisation is needed from the Xbox is point cloud as a large volume of point is created making a hard to actually identify where the modellers. The image quality received from the Kinect sensor is okay but I believe that the idea of averaging out multiple frames is a bad idea due to fact it allows for random variations that been picked up by the sensor to be amplified and make them to appear like actual object instead of just random noise.

Also a general cleanup was performed to reorganise folders with early versions of scripts and test parts the script moved into a separate folder away from the main folders to allow for a more organized look to the folder structure

09/02

I’ve discovered that Ubuntu version 14 is able to run on a laptop without any issue and has henceforth been installed and is currently in stock running. This does raise the problem that the code I’m using to visualise my point cloud is only capable of running on my desktop as it is not compatible with version 14 of Ubuntu. 30 a multiple Kinect also proved be significantly more challenging than first anticipated the initial idea of being able to simply put three connector hundred 20° of each other and have it work might have been slightly optimistic. The problem of why was only get the data from one Kinect sensor at the time my desktop computer was due to the fact that the the Kinect sensor requires a significant USB bandwidth meaning if the USB serial port that is connected to chose a PCI lane with another USB port that the high demand device such as a Bluetooth dongle or Wi-Fi card this resulted in the Kinect sensor being unable to successfully connect to computer. My desktop this problem was solved by removing virtually all devices plugged into USB ports and has henceforth allowed the use of 2 connector connect sensors at the same time.

Also the simple idea of having the point clouds rotated by hundred 20° looks unlikely as it is proving very difficult position the connect in such a way so that all the point cloud line up perfectly. Therefore Therefore work will need to be done to create a calibration step that allows for the calibration of three connect sensors and allow them to communicate in the same relative space. As a backup some

work was done in looking into the software ksacn3d which allows for the alignment of point clouds as long as they have significant overlap using multiple connection the software proved relatively useless as a point clouds were so misaligned that the software was unable to compensate. It did however allow for the easy capture of point cloud data from the Kinect sensor. And showed to provide a point cloud of the model when the object was slowly rotated and multiple scans were taken. It should also be noted that while I was able to get basic functionality working with to connect sensors on my desktop computer the process was not perfect and required me basically constantly connecting to a Kinect sensor one a time and bombarding it with get data requests until it responded with the program sometimes freezing out. However on a laptop it seemed to work seamlessly with being the switch back and forth between the connect sensors very quickly.

Running a laptop with the apic was causing problems and remote battery as well as various warnings amongst the Internet to turn it back on.

Work through all the different versions of Ubuntu and found a version of compatible with my laptop

My idea of setting up three connect sensors hundred 20° and have them scan the object and simply do rotation is not doable a small operation rotations of the connects resulting huge variations in the positioning of the point clouds making it impossible to use any standard means combine three point clouds that do not share any overlap

10/2

Some work was done into looking into the idea of having to alter the project plan slightly and instead looking at how to generate models that will be able to complete failed Prince. The case can software look very promising and has been shown to provide very good results allowing for accelerated development.  I’ve also began construction on finding a way to combine my three various point clouds. My first discovery was that not all connect sensors perform exactly the same return data and manually tuning the data is required to achieve high accuracy. It was also discovered that I’m getting a very rough depth maps of the image shown below.

However when I gently rocked the Kinect sensor with my foot(a couple perhaps the second was enough) the following image was returned

This was even with the other Kinect sensor not being used to interference from the ir  projection matrix cannot be used to explain the weird change.

I also began work  on a program that would allow the three connect to be calibrated using software and a known object. The basic principle would be a large  triangle will be placed on the print bed with a distinctive mark at each face. The connect sensors with MB each faced an individual face of the triangle. Identify what face they are facing compare the depth that the are getting to the depth map should be knowing creating a configuration that allowed them to map what they’re getting to what they should be getting. Basic work shown in the picture below

although after some basic testing a larger more open room would probably be easier to begin creating this program and debugging it as well as  using a larger object. But a simple program was created that allowed for the capture of the Kinect sensor data save it as an numpy array. The following program is then created a leading umpire is to be converted back into images for testing purposes. But then umpire reason self will be used for actual processing of the data as they don’t have to deal with any of the finessing that comes with dealing with images. It should also be noted that I have not yet been able to reliably connect the connect sensors and occasional problems arise when trying to connect to them I have been unable to identify the cause as of late but they do eventually work.

Main project idea may not be feasible

Explored alternative software that would allow for the quick correction of the project and to find a new goal which is to look at generating models to complete failed models.

Severe inaccuracies and weird patterns given by the Kinect sensor.

Gently rocking the Kinect sensor seemed to alleviate all these problems(a slightly more sophisticated solution need to be implemented as opposed to just happy with my foot)

Alignment of multiple point clouds proves to be a challenging task even with pretty good positioning of the connect sensors.

Work has been started on a solution that would allow for the automatic calibration of the sensors.

an easier approach for calculating the point cloud in the same relativistic reference Prempro all connect sensors with Peter instead of trying to determine the exact position of the Kinect sensor instead we use reference points in the computers depth room field as landmark locations and take all measurements from landmark locations therefore meaning that the connects depth sensors are pre-built into the set reference frame. Each connect sensors with MB need to be assigned a unique ID to identify what side of the object it should be seeing but it was still deal with all the calibration issues that I’m currently worrying about.

Definitely for all

12/2

the program has henceforth been created that allows the auto calibration of connect it works by taking the centre of Marriott Kinect sensor exploring both left and right and seeing if there is no sun jump in the depth value data it continues to move along. It then repeat this process and the vertical axes. This is designed so that when the connect appointed a special object of useful calibration it will use the centre points and still be aimed directly at him and will use this defined edges of the object pointer that. It will then go through a series of points on each axes and using the least-squares algorithm provided a number high calculate the gradient of that line that reading is then used to calculate the rotation that the Kinect is detecting in the object. Since will be doing things in object reference frame the connect will then assume this rotation its reference frame will then rotate the connect in software the resulting C component from the equation will be used to bring the point forward or back as according. The middle value of the scanned object will then be used as the distance from the connect to the sensor and using the calibrated objects predefined dimensions the connect will then use this to get in the same reference frame as a 3-D printer. It should be noted that the seek ordination point movement will be done after the rotation of the points. This could have been tested with limited means available to me in a room in a Styrofoam block thing as shown above and the same data maps. It still need to be tested in a large-scale open environment make sure that the code but the initial results I’m getting out seemed ethically plausible values given my setup .